## Slide 1
Save Tears
Water Conservation Management System
TEAM HANDOVER
Mini-program frontend for end users
FastAPI backend for user and data management
Focused on registration, login, and room-based water data lookup
Current status: the minimum working flow is complete
Audience: UK teammates
Format: Team handover
Length: 20-25 mins
Includes: short live demo
Save Tears Team Handover

## Slide 2
Purpose of This Handover
Working Core
Show what is already working
Scope
Separate real logic from UI prototypes
Structure
Explain how the codebase is organized
Next Phase
Propose a practical team split
This is a handover and onboarding session, not a final defense presentation.
The goal is to help teammates understand the current implementation and continue development efficiently.
Save Tears Team Handover

## Slide 3
Current System Architecture
Mini-program pages
src/api/ index.ts
FastAPI routes
SQLite / MySQL database
Page interaction -> API wrapper -> backend route -> database -> JSON response -> page rendering
Frontend: save_tears_miniprogram
Backend entry points: save_tears_backend/api.py and save_tears_backend/main.py
Save Tears Team Handover

## Slide 4
What Is Already Working
Register
Log in
Store user locally
Query by room number
Show three room-based pages
Working room-based lookup pages: water flow, sewage turbidity, and water bill.
This flow is backend-connected and persists data through the database.
Save Tears Team Handover

## Slide 5
Frontend Status by Page
Working business pages
login
register
water-flow
sewage-turbidity
water-bill
Partially dynamic pages
home
profile
Prototype / mock page
admin
Some pages are API-driven and already usable.
Others are visually complete enough to show direction, but still need real business logic.
Save Tears Team Handover

## Slide 6
Main Backend Interfaces
Used by the mini-program now
POST /register
POST /login
GET /water_flow/{room_number}
GET /sewage_turbidity/{room_number}
GET /water_bill/{room_number}
Implemented but not connected in UI
POST /water_flow
POST /sewage_turbidity
POST /water_bill
GET /users
Save Tears Team Handover

## Slide 7
How to Read the Codebase Quickly
1. pages.json
Routes
Page list
Tab bar
2. src/api/index.ts
Request wrapper
API functions
3. save_tears_backend/api.py
Models
Schemas
Routes
Database queries
These three files give the fastest complete overview for a new teammate.
Save Tears Team Handover

## Slide 8
Current Gaps and Risks
Product and UI gaps
Home page content is mostly static
Profile feature buttons are not connected
Admin page uses mock data only
Technical and security gaps
Registration UI collects email, but backend does not store it
Authentication is local-storage based, not token-based
Passwords are currently compared in plaintext
Save Tears Team Handover

## Slide 9
Suggested Team Ownership
Frontend feature completion
home page
profile page
admin page
charting
Backend and security
email field
password hashing
auth model
API cleanup
Data input and visualization
connect submit-data APIs
add data entry forms
build real chart pages
Testing and integration
environment setup
sample data
regression checks
handover docs
Save Tears Team Handover

## Slide 10
Short Demo Flow
1. Register a test user
2. Log in
3. Show the username on the home page
4. Open the three room-based data pages
5. Confirm that records are loaded from backend data
Before the meeting
backend running
sample records ready
local storage cleaned
Save Tears Team Handover

## Slide 11
Next Sprint Proposal
Stage 1
stabilize the backend model
add authentication and security basics
Stage 2
turn placeholder pages into real features
connect data input and charting
Stage 3
testing
polish
deployment and final presentation readiness
The project already has a solid working core. The next step is to make it more complete and team-owned.
Save Tears Team Handover